## Slide 1
ABC System Upgrade Project Approach Options Analysis
Criteria | Option 1: | Option 2: | Option 3: | Option 4: | Option 5:
 | ‘Do Nothing’ | Limited scope, managed internally | Limited scope, managed externally | Full scope, managed internally | Full scope, managed externally
Strategic alignment: Support realisation of 2025 Vision |  |  |  |  | 
Budget: Within existing operations budget |  |  |  |  | 
Approach risk level: Within organisational risk tolerances |  |  |  |  | 
Timeframe: Delivered by Dec 2023 |  |  |  |  | 
Not applicable
Notes/explanation:
Legend:
Option meets criteria
Option does not meet criteria
The ABC System is no longer vendor supported. It is possible to undertake a ‘limited scope’ upgrade or a ‘full scope’ upgrade. Either scope would ensure ongoing vendor support but have different costings, risk levels and delivery timeframes.
Notes: This archetype is from the open textbook ‘Visuals for influence: in project management and beyond’ by Bronte van der Hoorn. The book can be accessed here:
https://usq.pressbooks.pub/visualsforprojectmanagement/
This archetype can be reused under a Creative Commons Attribution NonCommercial ShareAlike licence.
Icons:
- Tick and cross: from MS PPT icons look-up