## Slide 1
Safety Central Co. Ltd.
Current risks: Level versus full mitigation costs
Legend/notes
Risk identifier – links to risk descriptions
Cost for full risk mitigation
Risk level (based on probability and impact)
High
Low
Low
High
Do not apply mitigation
Consider applying mitigation
Consider whether mitigation
is required
Apply mitigation
1
2
3
4
6
7
1: There is a risk that key vendors will go bankrupt resulting in an inability to fulfil customer orders
2: There is a risk that staff will request leave at concurrent periods which cannot be granted resulting in staff dissatisfaction
3: There is a risk of a manufacturer’s recall on product inputs resulting in inconvenience to customers
4: There is a risk of rising interest rates that may result in cash flow difficulties
5: There is a risk that the warehouse lease will not be renewed resulting in the need to relocate
6: There is a risk that competitors will develop products that imitate Safety Central’s products resulting in loss of revenue
7: There is a risk of poor weather during summer which delays customer implementations
5
Risk descriptions
2
IMPORTANT: Both risk level and mitigation costs are on a continuous spectrum. As such, special consideration should be given to the action taken for risks at the boundary of sections.
Notes: This archetype is from the open textbook ‘Visuals for influence: in project management and beyond’ by Bronte van der Hoorn. The book can be accessed here:
https://usq.pressbooks.pub/visualsforprojectmanagement/
This archetype can be reused under a Creative Commons Attribution NonCommercial ShareAlike licence.